Section-1: What we were supposed to do.

1. Introductory team Presentation
2. Team Name
3. Team Logo
4. Motivations
5. App selection
6. Blog-1
7. Scrum management tool

Section 2: What we did

1. Designed Logo online using Logojoy.com - Kartik
2. Discussed what app to take - Team
3. Figured out how GITHUB works - Kartik
4. Learnt basic HTML to do blogging – Madhu/Anitha
5. Did team presentation – Anitha
6. Getting familiar with Trello - Avinash

Challenges faced:

1. One of our member (Avinash) suffering from Eye allergy. Even though he was sick he participated in all team meetings.
2. Figuring out how to create a blog using GITHUB

Section 3: What we will do

1. Requirements gathering from client
2. Requirement analysis
3. Prioritising the requirements
4. Getting familiarised with Android Studio and App development
5. Starting the first Sprint

Section 4: Meeting with the TA/Client

1. Requirements gathering
2. Q&A regarding basic prototype